## Slide 1: NETWORK SECTION PRESENTATION (July 2015 – March 2016)
FROM THE NETWORK TEAM
23 MARCH 2016

## Slide 2: Team Members
John Ngwoke (Team Lead)
Chidubem Obaregwu (Deputy Team Lead)
Ekundayo Akinniyi
Donwa Victor
Chukwuma Ugwuoke
Onwuchekwa Onyekachi
Chidiebere Okpala
Ibenegbu Charles
Chinemerem Igbokwe(Secretary)
Chinedu Edewor
Vitalis Ukwueze

## Slide 3: Network Section Structure
Obaregwu Chidubem Deputy Lead
Carver Zone Manager
Ekundayo Akinniyi Tech
NUGA Zone Manager
Victor Donwa Tech.
MIS Zone Manager
Igbokwe Chinemerem Sec./Tech
CARTWRIGHT Zone Manager
Ibenegbu Charles Tech
EZEOPI Zone Manager
Okpala Chidi
Tech
ALVAN Zone Manager
Ngwoke John TEAM LEAD
Onwuchekwa Onyekachi Tech
ICT Zone Manager
Chukwuma Ugwuoke Tech.
ABUJA Zone Manager
Ukwueze Vitalis Tech.
DAN FODIO Zone Manager
Edewor Chinedu Tech.
AWO Zone Manager

## Slide 4: OBJECTIVES
# PROVIDING STABLE UBIQUITOUS INTERNET AND INTRANET SERVICES TO THE ENTIRE UNIVERSITY COMMUNITY

## Slide 5: Goals
To Restructure Data Centre with Raised Floor and partition
Extend Fibre Network to 10 buildings within the University Community
Extend Wifi Network to all buildings and offices within the University
Community
Deploy hybrid power solution at the Data centre and Mini-POPs for stable
power
To Develop interactive live chat support
Increase internet Bandwidth to 3 STM-1 (3 x 155.52 Mbit/s)
Create Network / Hotspot Account for all staff and students

## Slide 6: REPORT OUTLINE
Network Statistics
Accomplishments during the Period
Projects Update
Special Assignments
Risks/Mitigation
Plans for the Next Quarter
Suggestions
Questions

## Slide 7: Network STATISTICS
We have 90% Network uptime from our ISP.
The Network Usage statistics from July 2015 to March 2016 shows that the network usage is 100%.
The network uptime to users is currently not so stable (about 60% uptime); this is due to unstable/inefficient power supply (Power supply to Datacenter and Mini-POPs).
We have an average of 90% response time.

## Slide 8: Accomplishments during the Period
Installation & Configuration of our own local DNS Server
Installation & Configuration of Network Monitoring Tools - Observium and Nagios
Installation & Implementation of virtualization
Development of interactive live chat support for users (webchat.unn.edu.ng:9090/webchat)
Creation of Network User login for all of our first year students and other staff and students

## Slide 9: Accomplishments during the Period
Creation and Deployment of Frequently Asked Questions (FAQ) on network usage
Network and technical support for successful hosting of the 2015 ngNOG Workshop
Support for Successful HP Training for Network Team
Setup of internet connection to College of Medicine

## Slide 10: Projects Update
Hybrid power solution (Power backup) at the:
Data Centre – 100% Done, Undergoing testing
Mini-PoPs – Yet to commence (Phase II)
CBT Networking – 100% success for 2016 UTME and GSP exams
Overall Network stability – 50%
Data centre restructuring (Raised floor – 100%, partition – 100%)

## Slide 11: Projects Update
Network User login for staff and students – Ongoing
Extension of Network coverage to Blind spot areas within the University Community (Residential) – Ongoing
Extension of Network to All Buildings within the University Community (Offices) - Ongoing
Fibre Optics Connectivity Phase II – Laying of fibre optics cables to 10 buildings – Yet to commence
Bandwidth Increase - Ongoing

## Slide 12: Special Assignments
CBT Exam and Recording Studio – Ongoing (Obaregwu Chidubem)
Distance Learning and E-Learning project - Ongoing (Ekundayo Akinniyi)
Network Team Training – Ongoing (Victor Donwa)
Datacentre Restructuring – Completed (Onwuchekwa Onyekachi)
IBM Certification Centre Project – Ongoing (Edewor Chinedu)
USPF Project Phase II (University InterCampus Connectivity) – Yet to commence (Victor Donwa)

## Slide 13: Risks/Mitigation
Lack of network devices (Spares). Power supply to the mini-pops.

## Slide 14: Plans for the Next quarter
We will keep working on our uncompleted projects
Steady power to stabilize the network
Efficient Bandwidth Utilization

## Slide 15: Suggestions
For any network related issue our email address is still oncall@unn.edu.ng (24 hour response time max.)
We request for the help of all ICT staff (please inform us of network failure around you)
Fiber Network/Structural cabling is the only way forward for our network problems.

## Slide 16: QUESTIONS?